# 1. Ringkasan Produk

Aplikasi ini adalah web-based household finance management application untuk mencatat, mengklasifikasikan, mengoreksi, dan menganalisis keuangan rumah tangga melalui empat cara utama:

- Voice instruction

- Receipt upload

- Manual entry

- AI-assisted editing/searching

Contoh penggunaan:

“Tambahkan pengeluaran makan siang Rp85 ribu hari ini dari cash.”

“Ubah transaksi Indomaret kemarin dari Rp125 ribu menjadi Rp135 ribu.”

“Hapus transaksi kopi Rp35 ribu tanggal 29 September.”

“Berapa pengeluaran makan bulan ini?”

AI berfungsi sebagai interpreter, bukan sebagai sumber kebenaran data. Semua perubahan ke database tetap harus melewati business rules aplikasi.

# 2. Keputusan Infrastruktur

## Rekomendasi

Gunakan Cloudflare + Supabase.

Arsitektur yang saya rekomendasikan:

| Komponen | Teknologi |
| --- | --- |
| Frontend | React + TypeScript + Vite |
| Hosting frontend | Cloudflare Workers + Static Assets |
| Styling | Tailwind CSS + shadcn/ui |
| PWA | Vite PWA |
| Backend utama | Supabase |
| Database | Supabase PostgreSQL |
| Authentication | Supabase Auth |
| File/receipt storage | Supabase Storage |
| Server-side AI gateway | Supabase Edge Functions |
| Voice transcription | Groq Whisper |
| Voice intent understanding | Gemini + fallback Groq |
| Receipt understanding | Gemini Vision |
| Validation | Zod + server business rules |
| Charts | Apache ECharts |
| Testing | Vitest + React Testing Library + Playwright |
| Repository | GitHub |
| CI/CD | GitHub → Cloudflare + Supabase migrations/functions |

## Mengapa bukan Render?

Render sebenarnya bagus untuk aplikasi yang mempunyai server Node/Python yang harus selalu menjalankan proses backend. Namun untuk aplikasi ini, sebagian besar backend sebenarnya sudah ditangani Supabase.

Render Free juga dapat mematikan web service setelah 15 menit tanpa traffic dan membutuhkan proses spin-up ketika digunakan lagi. Dokumentasi Render menyebut proses bangun kembali dapat memakan sekitar satu menit. Ini kurang ideal ketika pengguna membuka aplikasi kemudian langsung menekan tombol microphone dan berharap aplikasi merespons segera.

Cloudflare sekarang juga secara eksplisit mengarahkan pengembangan aplikasi baru ke Workers sebagai platform utamanya, dan memiliki dukungan React + Vite.

Kesimpulan arsitektur:

Cloudflare

↓

React Web/PWA

↓

Supabase

├── Auth

├── PostgreSQL

├── Storage

├── Edge Functions

└── Realtime

↓

├── Groq

└── Gemini

Untuk prototype, kombinasi tersebut juga cukup ekonomis. Supabase Free saat ini menyediakan antara lain database 500 MB per project, Storage 1 GB, 50.000 MAU dan 500.000 Edge Function invocations.

# 3. Prinsip Arsitektur AI

Ini bagian terpenting.

Jangan membuat arsitektur seperti:

Voice

→ AI

→ SQL

→ Database

Gunakan:

Voice / Receipt

↓

AI interpretation

↓

Structured JSON

↓

Schema validation

↓

Business-rule validation

↓

Candidate matching

↓

User confirmation apabila diperlukan

↓

Transaction service

↓

Database

↓

Audit log

Dengan demikian AI tidak pernah membuat SQL sendiri dan tidak mempunyai kewenangan bebas untuk menghapus/mengubah database.

Gemini dan Groq sama-sama mendukung structured outputs berbasis JSON Schema. Gemini bahkan secara eksplisit merekomendasikan structured output untuk ekstraksi data dan klasifikasi, tetapi tetap menyatakan bahwa nilai hasil model harus divalidasi oleh aplikasi.

# 4. User Roles

Walaupun awalnya aplikasi hanya digunakan dalam satu rumah tangga, database sebaiknya sudah dibuat multi-user.

### OWNER

- Membuat household.

- Mengundang anggota.

- Menghapus anggota.

- Mengelola semua transaksi.

- Mengubah kategori.

- Mengelola account.

- Mengatur budget.

- Melihat seluruh laporan.

### ADMIN

Hampir sama dengan owner kecuali tindakan administratif tertentu.

### MEMBER

- Tambah transaksi.

- Edit transaksi sesuai izin.

- Upload receipt.

- Voice command.

- Melihat laporan household.

### VIEWER

- Hanya melihat transaksi dan laporan.

Dengan struktur ini aplikasi nantinya bisa digunakan suami/istri atau anggota keluarga dalam household yang sama.

# 5. Modul Utama

## 5.1 Authentication

Mendukung:

- email/password;

- magic link;

- Google login sebagai opsi;

- forgot password;

- logout;

- session management.

Supabase Auth menggunakan JWT dan terintegrasi langsung dengan Row Level Security PostgreSQL.

# 6. Household

User pertama membuat:

Household Name

Default Currency: IDR

Timezone: Asia/Jakarta

Contoh:

Rumah Tangga Hendra

IDR

Asia/Jakarta

Household menjadi root untuk seluruh data.

Household

├── Members

├── Accounts

├── Categories

├── Transactions

├── Receipts

├── Budgets

└── Reports

# 7. Financial Accounts

User dapat membuat account:

- Cash

- Bank

- E-wallet

- Credit Card

- Savings

- Other

Contoh:

Cash Hendra

Cash Istri

BCA

Mandiri

GoPay

OVO

ShopeePay

Credit Card BCA

Field utama:

name

account_type

currency

opening_balance

current_balance

is_active

icon

color

Current balance sebaiknya dihitung berdasarkan account movements, bukan angka yang bebas diedit.

# 8. Categories

Kategori harus sepenuhnya customizable.

Contoh default:

Food & Drinks

├── Groceries

├── Restaurant

├── Coffee

└── Delivery

Transportation

├── Fuel

├── Parking

├── Toll

├── Taxi

└── Public Transport

Housing

├── Rent

├── Electricity

├── Water

├── Internet

└── Maintenance

Child

├── Food

├── Diapers

├── Healthcare

├── Education

└── Toys

Healthcare

Shopping

Entertainment

Travel

Education

Insurance

Tax

Others

User bisa:

- membuat kategori;

- membuat subkategori;

- rename;

- menentukan icon;

- menentukan warna;

- archive;

- mengubah parent category.

Kategori tidak sebaiknya benar-benar dihapus jika sudah mempunyai historical transactions.

# 9. Struktur Transaksi

Jangan hanya membuat satu tabel sederhana berisi amount dan category.

Gunakan:

Transaction

↓

Transaction Split

↓

Account Movement

## Transaction

id

household_id

transaction_type

transaction_at

timezone

merchant_name

description

total_amount

currency

source

status

created_by

created_at

updated_at

deleted_at

### transaction_type

EXPENSE

INCOME

TRANSFER

ADJUSTMENT

### source

MANUAL

VOICE

RECEIPT

RECURRING

IMPORT

### status

DRAFT

PENDING_REVIEW

CONFIRMED

VOIDED

# 10. Transaction Split

Satu receipt dapat mempunyai beberapa kategori.

Contoh:

Indomaret       Rp150.000

Milk            Rp50.000 → Groceries

Diapers         Rp80.000 → Child

Chocolate       Rp20.000 → Snacks

Sehingga:

transaction

total = 150000

memiliki tiga transaction_splits.

Field:

transaction_id

category_id

amount

description

Validation:

SUM(transaction_splits.amount)

=

transaction.total_amount

# 11. Account Movement

Account movements menentukan perubahan saldo.

Contoh expense:

Cash

- Rp100.000

Income:

BCA

+ Rp5.000.000

Transfer:

BCA

- Rp500.000

Cash

+ Rp500.000

Model tersebut lebih aman daripada memperlakukan transfer sebagai expense.

# 12. Manual Transaction

User menekan:

+ Add Transaction

Form:

Expense / Income / Transfer

Amount

Account

Date

Time

Category

Merchant

Description

Receipt

Notes

Quick buttons:

Today

Yesterday

Cash

Last Category

Di smartphone proses penambahan transaksi idealnya dapat dilakukan hanya dalam beberapa tap.

# 13. Voice Instruction

Tombol microphone menjadi fitur utama.

Interface:

🎙

Hold / Tap to Speak

Ketika ditekan:

Browser microphone

↓

MediaRecorder

↓

Audio blob

↓

Supabase Edge Function

↓

Groq Whisper

↓

Transcript

↓

AI Intent Parser

↓

JSON Command

↓

Validation

↓

Preview/Action

Groq menyediakan Whisper Large V3 dan Whisper Large V3 Turbo untuk multilingual speech-to-text. Turbo lebih murah dan cepat, sedangkan dokumentasi Groq merekomendasikan Large V3 ketika akurasi lebih penting.

### Default

whisper-large-v3-turbo

### Accuracy retry/fallback

whisper-large-v3

# 14. Voice Command Schema

AI tidak boleh mengembalikan kalimat bebas.

Contoh output:

{

"intent": "CREATE_TRANSACTION",

"transaction_type": "EXPENSE",

"amount": 85000,

"currency": "IDR",

"date_reference": "TODAY",

"account_hint": "cash",

"category_hint": "food",

"merchant_hint": null,

"description": "makan siang",

"confidence": 0.97

}

Supported intents pada MVP:

CREATE_TRANSACTION

UPDATE_TRANSACTION

DELETE_TRANSACTION

FIND_TRANSACTION

CREATE_CATEGORY

GET_FINANCIAL_SUMMARY

Tahap selanjutnya:

CREATE_BUDGET

UPDATE_BUDGET

TRANSFER_MONEY

CREATE_RECURRING_TRANSACTION

# 15. Contoh Voice Create

User:

“Catat makan siang 85 ribu pakai cash hari ini.”

Groq:

Catat makan siang delapan puluh lima ribu

pakai cash hari ini.

Gemini:

{

"intent": "CREATE_TRANSACTION",

"transaction_type": "EXPENSE",

"amount": 85000,

"date": "2026-10-01",

"account_hint": "cash",

"description": "makan siang"

}

System melakukan category matching:

"makan siang"

↓

Food & Drinks

UI kemudian:

Makan Siang

Rp85.000

1 Oct 2026

Cash

Food & Drinks

[Cancel]       [Save]

Setelah semakin stabil, dapat tersedia:

Fast Voice Entry

Jika confidence sangat tinggi transaksi langsung disimpan dan muncul:

✓ Rp85.000 recorded

UNDO

Tetapi mode default sebaiknya tetap preview dahulu.

# 16. Voice Update

User:

“Ubah transaksi kopi kemarin 25 ribu menjadi 30 ribu.”

AI hanya membuat query intent.

{

"intent": "UPDATE_TRANSACTION",

"selector": {

"description": "kopi",

"relative_date": "YESTERDAY",

"amount": 25000

},

"changes": {

"amount": 30000

}

}

Backend mencari kandidat.

Jika hanya satu:

Coffee

30 Sep 2026

Rp25.000

Change to Rp30.000?

[Cancel] [Confirm]

Jika ada tiga:

I found 3 matching transactions.

○ Kopi Kenangan Rp25.000 09:14

○ Starbucks Rp25.000 13:20

○ Coffee Shop Rp25.000 18:10

AI tidak boleh memilih sendiri.

# 17. Voice Delete

Delete selalu menggunakan confirmation.

User:

“Hapus transaksi makan kemarin.”

Jika tidak unik:

Saya menemukan 4 transaksi makanan kemarin.

Pilih transaksi yang ingin dihapus.

Setelah dipilih:

Delete:

Bakmi GM

Rp95.000

30 Sep 2026

[Cancel] [Delete]

Delete sebenarnya merupakan:

soft delete

bukan physical delete.

Database:

deleted_at = timestamp

deleted_by = user_id

Kemudian tersedia:

UNDO

# 18. Receipt Upload

UI:

Upload Receipt

[Camera]

[Gallery]

[File]

Pipeline:

Receipt

↓

client image compression

↓

private Supabase Storage

↓

Supabase Edge Function

↓

Gemini Vision

↓

structured receipt JSON

↓

validation

↓

human review if required

↓

transaction creation

Gemini mendukung image input sekaligus structured JSON output sehingga cocok untuk ekstraksi receipt.

# 19. Receipt Extraction Schema

Contoh:

{

"merchant": {

"value": "Super Indo",

"confidence": 0.99

},

"transaction_date": {

"value": "2026-09-30",

"confidence": 0.96

},

"total": {

"value": 287450,

"confidence": 0.99

},

"subtotal": {

"value": 275000,

"confidence": 0.92

},

"tax": {

"value": 12450,

"confidence": 0.90

},

"payment_method": {

"value": "BCA",

"confidence": 0.67

},

"items": []

}

Setiap field penting mempunyai confidence tersendiri.

# 20. Receipt Confidence Rules

Contoh rule:

### ≥ 0.90

High confidence

Prefill normal.

### 0.70–0.89

Medium confidence

Prefill + highlight.

### < 0.70

Low confidence

Wajib diperiksa.

Threshold final sebaiknya dikalibrasi berdasarkan data nyata, bukan dianggap angka absolut dari model.

Contoh:

Merchant

Super Indo ✓

Date

30/09/2026 ✓

Total

Rp287.450 ✓

Payment

BCA ⚠ Please verify

Category

Groceries ⚠ Please verify

# 21. AI Tidak Boleh Mengarang Receipt

System prompt receipt harus mengandung aturan:

If a field cannot be confidently identified,

return null.

Never infer an unreadable number.

Never invent a missing date, total,

merchant, item, or payment method.

Misalnya receipt blur:

{

"payment_method": {

"value": null,

"confidence": 0.18,

"needs_review": true

}

}

Bukan menebaknya.

# 22. Receipt Validation

Setelah AI extraction:

### Arithmetic check

subtotal

+ tax

- discount

≈ total

### Item check

SUM(items)

≈ subtotal

### Date check

Tidak menerima tanggal yang tidak plausible tanpa review.

### Amount check

Amount harus:

> 0

### Duplicate check

Gunakan kombinasi:

merchant

date

total

account

Jika mirip transaksi existing:

Possible duplicate detected.

# 23. AI Router

Gunakan dua provider agar tidak terlalu bergantung pada satu provider.

## Groq

Primary:

Speech-to-text

Optional:

text intent fallback

Groq juga sekarang menyediakan strict structured output pada model tertentu seperti GPT-OSS sehingga dapat menjadi fallback parser.

## Gemini

Primary:

Voice text → financial intent

Receipt → structured transaction

Automatic categorization

Natural-language financial query

# 24. AI Service Abstraction

Jangan hardcode provider langsung di fitur.

Buat:

AIService

Interface:

transcribeAudio()

parseFinancialCommand()

extractReceipt()

classifyTransaction()

generateFinanceInsight()

Implementasi:

GroqProvider

GeminiProvider

Dengan pola tersebut model dapat diganti tanpa mengubah seluruh aplikasi.

# 25. Model Configuration

Jangan hardcode model di banyak source file.

Buat:

ai_model_config

Misalnya:

{

"voice_transcription": "whisper-large-v3-turbo",

"voice_transcription_fallback": "whisper-large-v3",

"intent_primary": "gemini-flash",

"intent_fallback": "groq-structured-model",

"receipt_primary": "gemini-flash"

}

Ini penting karena nama/model provider dapat berubah atau deprecated.

# 26. Supabase Database Structure

Core tables:

profiles

households

household_members

accounts

categories

merchants

transactions

transaction_splits

account_movements

receipts

receipt_items

budgets

budget_allocations

recurring_transactions

voice_commands

ai_extractions

audit_logs

user_preferences

# 27. AI Extraction Table

Jangan mencampurkan raw AI response dengan transaction final.

ai_extractions

Fields:

id

household_id

user_id

source_type

VOICE / RECEIPT

provider

model

raw_input_reference

raw_output

normalized_output

confidence

needs_review

created_at

Berguna untuk:

- debugging;

- model evaluation;

- memperbaiki prompt;

- audit;

- membandingkan Groq vs Gemini.

Raw data yang mengandung data pribadi dapat diberi retention policy tersendiri.

# 28. Voice Command Log

voice_commands

id

user_id

household_id

audio_path

transcript

intent

parsed_payload

status

execution_transaction_id

created_at

Status:

TRANSCRIBED

PARSED

AWAITING_CONFIRMATION

EXECUTED

REJECTED

FAILED

Audio dapat otomatis dihapus setelah transcription apabila pengguna memilih privacy mode.

# 29. Receipt Table

receipts

id

household_id

uploaded_by

storage_path

merchant

receipt_date

subtotal

tax

discount

total

extraction_status

overall_confidence

transaction_id

created_at

Receipt images harus disimpan dalam private bucket.

Supabase Storage sendiri mendukung access control berbasis RLS.

# 30. Row Level Security

Setiap tabel financial wajib memakai RLS.

Rule konseptual:

user hanya boleh SELECT

data household tempat dia menjadi member

dan:

INSERT / UPDATE / DELETE

sesuai household role

Supabase menyarankan RLS pada setiap exposed table.

Contoh kebijakan:

transaction.household_id

IN

household memberships milik auth.uid()

API keys Gemini dan Groq tidak boleh pernah berada dalam React frontend.

Simpan di:

Supabase Edge Function Secrets

Supabase secara eksplisit menyediakan secret environment variables untuk integrasi semacam ini.

# 31. Edge Functions

Functions yang saya rekomendasikan:

voice-transcribe

voice-interpret

receipt-extract

ai-categorize

transaction-command-preview

transaction-command-commit

financial-query

Supabase sendiri menyebut Edge Functions cocok untuk integrasi API pihak ketiga dan small AI inference/orchestration.

Free tier saat ini mempunyai batas wall-clock 150 detik dengan CPU execution 2 detik per request; external async I/O tidak dihitung sebagai CPU time sehingga pola orchestration API seperti ini sesuai dengan use case-nya.

# 32. Atomic Transaction Service

Transaction tidak boleh disimpan melalui lima INSERT terpisah dari browser.

Gunakan satu transaction/RPC:

create_financial_transaction()

yang secara atomik:

1. create transaction

2. create transaction splits

3. create account movements

4. update related references

5. create audit log

Jika salah satu gagal:

ROLLBACK

Dengan demikian tidak mungkin terjadi kondisi:

transaction berhasil

tapi account balance gagal

# 33. Audit Log

Setiap tindakan sensitif dicatat.

audit_logs

Contoh:

TRANSACTION_CREATED

TRANSACTION_UPDATED

TRANSACTION_DELETED

TRANSACTION_RESTORED

CATEGORY_CREATED

CATEGORY_UPDATED

MEMBER_ADDED

MEMBER_REMOVED

Simpan:

actor_user_id

entity_type

entity_id

before_data

after_data

source

MANUAL / VOICE / RECEIPT

timestamp

# 34. Dashboard

Landing setelah login:

Good afternoon

October 2026

Cards:

Total Income

Total Expense

Net Cash Flow

Available Balance

Kemudian:

Spending by Category

Expense Trend

Budget Progress

Account Balances

Recent Transactions

Floating action:

+ Add

🎙 Voice

📷 Receipt

✏ Manual

# 35. Reporting & Visualization

Visualisasi jangan hanya menggunakan pie chart.

## Monthly summary

KPI cards:

Income

Expenses

Net cash flow

Savings rate

## Spending trend

Line/area chart

Date → Expense

## Category breakdown

Donut chart

Untuk kategori utama.

## Category comparison

Horizontal bar chart

Lebih mudah dibandingkan daripada terlalu banyak potongan pie.

## Budget vs actual

Progress bar / grouped bar

Food

Budget Rp4.000.000

Actual Rp3.200.000

80%

## Cash-flow

Waterfall chart

Opening balance

+ Income

- Food

- Housing

- Transport

...

= Closing balance

## Daily spending

Calendar heatmap

Sangat cocok untuk menjawab:

“Hari apa biasanya saya paling boros?”

## Account balance

Bar/summary.

## Merchant analysis

Top merchants

Super Indo

Tokopedia

Grab

GoFood

...

## Month-on-month

September

vs

October

Misalnya:

Food

+12%

Transport

-8%

# 36. Report Filters

Semua laporan mendukung:

Date range

Month

Year

Account

Category

Subcategory

Member

Merchant

Transaction type

Quick ranges:

Today

This Week

This Month

Last Month

Last 3 Months

This Year

Custom

# 37. Search

Global search:

Search transactions...

Mendukung:

Indomaret

kopi

25000

September

Victoria

GoPay

Tahap lanjut dapat mendukung natural-language search:

“Tampilkan pengeluaran makanan di atas 100 ribu bulan lalu.”

AI hanya mengubah pertanyaan menjadi filter database.

Bukan meminta LLM membaca seluruh transaksi dan menjawab berdasarkan memorinya.

# 38. Budget

User dapat menentukan:

Food

Rp4.000.000/month

Transportation

Rp1.500.000/month

Dashboard:

Food

Rp3.400.000 / Rp4.000.000

85%

Alert optional:

75%

90%

100%

# 39. Recurring Transactions

Untuk:

Internet

Electricity

Rent

Insurance

Salary

Subscription

Fields:

frequency

start_date

end_date

amount

account

category

auto_create

Jangan mengaktifkan auto-create secara agresif pada MVP; dapat dimulai dengan reminder/draft.

# 40. Responsive Design

Prioritas:

Mobile first

Karena voice dan receipt paling sering digunakan dari smartphone.

Bottom navigation:

Home

Transactions

[ + ]

Reports

Settings

Tombol + membuka:

🎙 Voice

📷 Scan Receipt

✏ Manual Transaction

# 41. PWA

Website sebaiknya dibuat sebagai Progressive Web App.

User nantinya dapat:

Add to Home Screen

dan terasa seperti aplikasi mobile.

PWA juga mempermudah jika nanti ingin membuat:

Android/iOS wrapper

tanpa menulis aplikasi dari nol.

# 42. Privacy

Karena data keuangan sensitif:

### Wajib

- HTTPS;

- private Storage bucket;

- Supabase RLS;

- JWT authentication;

- secure API secrets;

- rate limiting;

- no API key in frontend;

- sanitized logging;

- soft delete;

- audit log.

### Privacy options

Store voice recording

○ Never

○ 24 hours

○ Always

Store receipt

○ Keep original

○ Delete after extraction

Jangan menyimpan microphone recording secara permanen secara default.

# 43. Error Handling

Contoh voice error:

I couldn't clearly understand the amount.

Transcript:

"beli makan ... ribu"

Please enter the amount manually.

Bukan:

Transaction added Rp50.000

Receipt:

Total could not be identified.

Please enter Total manually.

AI failure:

AI service is temporarily unavailable.

Your receipt has been saved.

You can complete it manually.

Artinya aplikasi tetap bisa digunakan walaupun Gemini/Groq down.

# 44. Offline Behaviour

Minimal:

Jika internet hilang saat manual entry:

Save as local draft

Ketika internet kembali:

Sync draft

Voice dan receipt AI memerlukan internet.

User harus diberi status jelas:

Offline

# 45. Suggested Repository Structure

household-finance/

│

├── src/

│   ├── app/

│   ├── components/

│   ├── features/

│   │   ├── auth/

│   │   ├── dashboard/

│   │   ├── transactions/

│   │   ├── accounts/

│   │   ├── categories/

│   │   ├── voice/

│   │   ├── receipts/

│   │   ├── budgets/

│   │   └── reports/

│   │

│   ├── hooks/

│   ├── lib/

│   ├── schemas/

│   ├── services/

│   ├── stores/

│   ├── types/

│   └── utils/

│

├── supabase/

│   ├── migrations/

│   ├── seed.sql

│   └── functions/

│       ├── voice-transcribe/

│       ├── voice-interpret/

│       ├── receipt-extract/

│       ├── transaction-command-preview/

│       ├── transaction-command-commit/

│       └── financial-query/

│

├── tests/

│   ├── unit/

│   ├── integration/

│   └── e2e/

│

├── public/

│

└── docs/

# 46. WATERFALL DEVELOPMENT

## PHASE 1 — Requirement Definition

Freeze functional scope.

Deliverables:

Software Requirement Specification

Functional requirements

Non-functional requirements

User roles

Transaction rules

AI rules

Acceptance criteria

### Gate

Tidak mulai database design sebelum transaction behaviour disepakati.

# 47. PHASE 2 — Domain & Database Design

Bangun seluruh financial domain:

Household

Accounts

Categories

Transactions

Splits

Movements

Receipts

Budgets

Audit logs

Deliverables:

ERD

Database schema

Constraints

Indexes

RLS policies

Database migrations

Seed data

### Gate

Harus terbukti bahwa:

expense

income

transfer

split transaction

soft delete

restore

semuanya mempunyai model data konsisten.

# 48. PHASE 3 — UI/UX Design

Buat seluruh screen sebelum AI integration.

Screen minimal:

Login

Onboarding

Dashboard

Transaction List

Transaction Detail

Add Transaction

Edit Transaction

Voice Dialog

Receipt Upload

Receipt Review

Accounts

Categories

Budgets

Reports

Household Members

Settings

Prioritaskan smartphone layout.

### Gate

Semua transaksi harus dapat dilakukan tanpa AI.

Ini sangat penting.

AI adalah convenience layer.

Bukan fondasi aplikasi.

# 49. PHASE 4 — Backend Foundation

Implement:

Supabase project

Auth

PostgreSQL

RLS

Storage

Edge Functions

Atomic transaction RPC

Audit logs

Test isolation:

User Household A

tidak boleh dapat mengambil satu row pun dari:

Household B

# 50. PHASE 5 — Manual Finance Module

Implement terlebih dahulu:

Create transaction

Update transaction

Soft delete

Restore

Accounts

Categories

Transfers

Split transactions

Search

Filters

### Gate

Manual financial system harus sepenuhnya stabil sebelum AI aktif.

# 51. PHASE 6 — Voice Module

Implement:

Microphone permission

Audio recording

Audio upload

Groq transcription

Transcript preview

Intent parsing

Candidate matching

Command preview

Confirmation

Execution

Audit

Test set harus mempunyai kalimat Indonesia sehari-hari.

Contoh:

"Catat beli nasi 35 ribu cash."

"Tadi pagi beli bensin 200 ribu pake BCA."

"Masukin belanja Indomaret kemarin 185 ribu."

"Ubah makan siang kemarin jadi 95 ribu."

"Hapus Grab 42 ribu kemarin."

# 52. PHASE 7 — Receipt AI

Implement:

Camera/gallery

Image compression

Storage

Gemini extraction

Confidence

Receipt review

Item splitting

Category suggestion

Duplicate detection

Save transaction

### Gate

AI harus mampu mengatakan:

UNKNOWN

atau:

NULL

ketika receipt tidak jelas.

# 53. PHASE 8 — Reporting

Setelah data model stabil:

Implement:

Dashboard KPIs

Cash-flow

Categories

Trends

Budgets

Account balances

Merchant analysis

Heatmap

Month comparison

Semua calculation dilakukan berdasarkan database, bukan LLM.

AI boleh menjelaskan hasilnya tetapi tidak menjadi calculation engine.

# 54. PHASE 9 — AI Financial Assistant

Tahap berikut:

Input:

“Bulan ini paling banyak uang saya habis ke mana?”

Backend terlebih dahulu menghitung:

{

"food": 4200000,

"housing": 3500000,

"transport": 2100000

}

Baru AI dapat menjelaskan:

Pengeluaran terbesar bulan ini adalah Food & Drinks,

sebesar Rp4,2 juta.

Jangan mengirim semua raw transactions kemudian meminta LLM menghitung sendiri.

# 55. PHASE 10 — Security & Reliability

Lakukan:

RLS testing

Auth testing

API rate limiting

Secret leakage checks

XSS testing

SQL injection testing

File validation

Receipt MIME validation

Maximum upload limit

Duplicate request protection

Idempotency

Audit verification

AI command harus memiliki:

idempotency_key

agar request yang retry tidak membuat transaksi dua kali.

# 56. PHASE 11 — Automated Testing

## Unit tests

Currency parser

Date parser

Transaction validation

Category mapping

Amount normalization

Contoh:

"85 ribu" → 85000

"1,5 juta" → 1500000

"kemarin" → previous local date

## Integration tests

transaction + movements

voice command

receipt extraction

RLS

soft delete

## E2E

Playwright:

login

→ add transaction

→ dashboard updated

dan:

upload receipt

→ review

→ save

→ report updated

# 57. Critical AI Test Cases

### Test 1

Voice:

Beli makan 75 ribu cash

Expected:

Expense

75000

Cash

Food

### Test 2

Bayar listrik satu juta dua ratus ribu

Expected:

1200000

Utilities/Electricity

### Test 3

Hapus belanja kemarin

Jika lebih dari satu:

NO DELETE

System meminta pilihan.

### Test 4

Receipt total blur.

Expected:

total = null

needs_review = true

### Test 5

AI mengatakan amount:

580000

namun OCR/image ambigu.

Expected:

user confirmation

# 58. PHASE 12 — User Acceptance Testing

Gunakan transaksi kehidupan sehari-hari nyata:

cash purchase

bank purchase

e-wallet purchase

supermarket receipt

restaurant receipt

transfer bank → cash

salary

utility payment

split receipt

incorrect receipt

duplicate receipt

voice correction

voice delete

Tidak dianggap production-ready sebelum seluruh scenario ini lolos.

# 59. PHASE 13 — Deployment

Flow:

GitHub

├── main

│   ↓

│   Production

│

└── develop / PR

↓

Preview

Cloudflare melakukan frontend deployment.

Supabase CLI menangani:

database migrations

edge functions

Environment minimal:

Development

Staging

Production

API keys dipisahkan per environment.

# 60. PHASE 14 — Monitoring

Monitor:

Frontend errors

Edge Function errors

Gemini failure rate

Groq failure rate

Receipt extraction confidence

Voice command rejection

AI latency

Duplicate transaction attempts

Database errors

Juga catat:

AI model

prompt version

schema version

agar ketika hasil AI berubah, penyebabnya dapat ditelusuri.

# 61. AI Prompt Versioning

Jangan overwrite prompt.

Gunakan:

voice-intent-v1

voice-intent-v2

receipt-extractor-v1

receipt-extractor-v2

ai_extractions menyimpan:

prompt_version

model_version

Ini akan sangat membantu ketika melakukan debugging.

# 62. MVP Scope

Untuk versi pertama, saya akan membatasi scope ke:

Authentication

Household

Members

Accounts

Custom categories

Manual transactions

Transfer

Transaction search/filter

Dashboard

Reports

Voice transaction CREATE

Voice transaction UPDATE

Voice transaction DELETE

Receipt upload

AI receipt extraction

Receipt review

Budget

Audit log

PWA

Jangan dahulu memasukkan:

bank API integration

investment portfolio

tax planning

financial adviser chatbot

automatic bank synchronization

Itu dapat membuat MVP terlalu kompleks.

# 63. Version 1.1

Setelah MVP stabil:

Recurring transactions

Natural-language report queries

Advanced budget alerts

Category learning

Saved filters

Export CSV/XLSX

PDF financial reports

Family notifications

# 64. Version 2

Kemudian:

Automatic recurring recognition

Smart anomaly detection

Subscription detection

Financial goals

Debt tracking

Asset tracking

Multi-currency

Bank import

WhatsApp receipt forwarding

Email receipt ingestion

# 65. AI Category Learning

Sistem dapat belajar preference tanpa fine-tuning.

Misalnya:

User selalu mengubah:

"McDonald's"

AI suggested:

Restaurant

User changed:

Child → Food

Simpan merchant mapping:

merchant_category_rules

Jika merchant sama muncul lagi:

rule-based preference

lebih diprioritaskan daripada meminta Gemini menebak lagi.

Prinsip:

USER RULE

>

HOUSEHOLD HISTORY

>

AI SUGGESTION

Ini membuat aplikasi semakin akurat sekaligus mengurangi API cost.

# 66. Financial Calculation Rule

Untuk laporan keuangan:

PostgreSQL

=

source of truth

Untuk interpretasi:

AI

=

interface

Contohnya:

“Berapa pengeluaran makanan September?”

AI menerjemahkan menjadi:

{

"metric": "expense",

"category": "food",

"period": {

"from": "2026-09-01",

"to": "2026-09-30"

}

}

SQL/RPC melakukan perhitungan.

AI tidak menghitung angka sendiri.

# 67. Golden Rule untuk Sistem Ini

Arsitektur keseluruhan harus mengikuti prinsip berikut:

AI interprets.

Application validates.

Database calculates.

User remains in control.

Untuk aplikasi financial record, aturan tersebut jauh lebih aman daripada membuat LLM sebagai autonomous agent.

# 68. Final Architecture

USER

│

┌─────────────┼─────────────┐

│             │             │

Manual         Voice        Receipt

│             │             │

│        MediaRecorder     Camera

│             │             │

└─────────────┼─────────────┘

│

React + TypeScript

│

Cloudflare Worker

+ Static Assets

│

▼

SUPABASE

┌─────────────────┼──────────────────┐

│                 │                  │

Auth           PostgreSQL          Storage

│                 │                  │

│                 │                  │

└──────────── Edge Functions ─────────┘

│

┌──────────┴───────────┐

│                      │

GROQ                  GEMINI

│                      │

Speech-to-Text       Intent / Vision

│                      │

└──────────┬───────────┘

│

Structured JSON

│

▼

Zod Validation

│

▼

Business Rules

│

┌─────────┴─────────┐

│                   │

Uncertain              Valid

│                   │

Human Review         Confirmation

│                   │

└─────────┬─────────┘

│

▼

Transaction Service

│

▼

PostgreSQL

│

┌────────────┼─────────────┐

│            │             │

Reports      Balance       Audit Log

# 69. Stack Final yang Saya Tetapkan

Frontend

React

TypeScript

Vite

Tailwind CSS

shadcn/ui

React Router

TanStack Query

Zod

Apache ECharts

Cloud

Cloudflare Workers + Static Assets

Backend

Supabase PostgreSQL

Supabase Auth

Supabase Storage

Supabase Edge Functions

Supabase Realtime

AI

Groq Whisper Large V3 Turbo

↓ fallback

Groq Whisper Large V3

Gemini Flash-class model

→ intent parsing

→ receipt extraction

→ categorization

Groq structured-output LLM

→ secondary/fallback intent parser

Testing

Vitest

React Testing Library

Playwright

Supabase database tests

DevOps

GitHub

Cloudflare CI/CD

Supabase CLI migrations

# 70. Keputusan Akhir

Untuk requirement aplikasi ini, saya tidak merekomendasikan Render sebagai platform utama.

Saya menetapkan:

Cloudflare + Supabase + Groq + Gemini

dengan pembagian:

Cloudflare

= web delivery / PWA

Supabase

= backend + auth + database + storage + server-side AI gateway

Groq

= speech-to-text + AI fallback

Gemini

= financial intent understanding + receipt vision

PostgreSQL

= financial source of truth

Arsitektur ini sederhana untuk MVP tetapi tidak perlu dibongkar ulang ketika aplikasinya berkembang.

Yang paling penting, sistem tetap dapat dipakai sepenuhnya secara manual ketika Groq atau Gemini mengalami error. AI mempercepat input; AI bukan dependency bagi integritas data keuangan.